Completion Status:

Mobile App:

- Alpha Mobile App completed

- A new device can be registered in the mobile app and can be controlled

- Signup/Login accounts can be created with the mobile app

Server side:

- Alpha Server Application completed

- Application will accept requests from users to change device state and will update the database accordingly

- Application can respond to client request with information and/or actions

Device functionalities:

- Based on the action command from server, device can control a specific output. Example: LED brightness

- Device is registered using local Wi-Fi/Hotspot

- Prototype humidifier is completed. Users can control intensity of the humidifier via the mobile app

- First prototype uses a board-to-board communication system, where a Raspberry Pi is used to fetch internet data, and then serial communication is used to provide the information to an Arduino, which then controls the humidifier

Work in Progress:

- Working on adding Apple HomeKit, Google Home, and Amazon Alexa compatibility to the humidifier

- Working on developing alternative, more efficient, and cost-effective methods to control humidifier intensity

- The above research is ongoing because the avoidance of having to use two separate boards (Raspberry Pi and Arduino) makes adjusting settings faster (as communication via serial is prevented), and is less expensive

Future Goals:

- Develop a more efficient and cost-effective model

- Find ways to order components in bulk and develop a production-ready humidifier

- Register a business and ship devices to consumers

- Develop more devices using similar methods to the humidifier

- Add software to implement automations which allows users to create interactions between multiple devices within the same user account

- Make automations feature publicly available

Example UI Elements from the Mobile Application:

Above: UI for signing up/logging in to a user’s account.

Above: UI elements used to connect to a hotspot the humidifier is hosting. This hotspot is used to connect to the device directly so Wi-Fi information can be exchanged.

Above: UI elements used to control the intensity of a particular humidifier.

Humidifier Prototype Development

Above: retrofitting an existing humidifier with new IoT technology

Above: development of software for controlling the humidifier, plus testing of the finished product

Project Demo Video:

https://youtu.be/2ThjjeAwD_k